Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 04 October 2026 |
| --- | --- |
| Team ID | Not provided |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Ideation & Requirements | USN-1 | Define problem, empathy map, brainstorm ideas and solution requirements. | 5 | High | Logajit S; Manellore Kusuma Keerthi |
| Sprint-1 | Project Design | USN-2 | Create DFD, user stories, technology stack and solution architecture. | 5 | High | Logajit S; Manellore Kusuma Keerthi |
| Sprint-2 | ServiceNow Build | USN-3 | Create Update Set, Incident Workflow table, fields and choice dependencies. | 8 | High | Logajit S; Manellore Kusuma Keerthi |
| Sprint-2 | Flow Automation | USN-4 | Configure Record Created trigger, four classification branches, Update Record actions and email. | 8 | High | Logajit S; Manellore Kusuma Keerthi |
| Sprint-2 | Testing & Evidence | USN-5 | Execute real-time classification test, inspect flow execution, capture screenshots and export Update Set XML. | 6 | High | Logajit S; Manellore Kusuma Keerthi |
| Sprint-3 | Documentation & Submission | USN-6 | Complete final documentation, phasewise templates and GitHub package. | 5 | Medium | Logajit S; Manellore Kusuma Keerthi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 2 Days | 30 Sep 2026 | 01 Oct 2026 | 10 | 01 Oct 2026 |
| Sprint-2 | 22 | 3 Days | 02 Oct 2026 | 04 Oct 2026 | 22 | 04 Oct 2026 |
| Sprint-3 | 10 | 1 Day | 04 Oct 2026 | 04 Oct 2026 | In progress | 04 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Project Tracker, Velocity & Burndown

Planning note: the sprint points are academic planning estimates, not measured engineering hours.

For the two main implementation sprints, the planned total is 32 story points across 2 sprints, giving a planned velocity of 16 story points per sprint.

A production burndown chart is not claimed because this project was completed as a short academic implementation rather than a long-running Scrum engagement.